## Slide 1
Sequencing

## Slide 15
.

## Slide 21
.

## Slide 64
The optimal schedule on various machines for job 1 and job 2
Machine A : J1-J2
Machine B: J2-J1
Machine C: J2-J1
Machine D: J2-J1
Machine E : J2-J1

## Slide 65
Sources
nptel.ac.in
Start practicing
www.slideshare.com
www.slideserve.come

## Slide 66
Questions For Continuous evaluation
Example 1: There are 5 jobs, each of which has to go through the machines A and B in the order AB. The processing times (in hours) are given as
Job : J1 J2 J3 J4 J5
Machine A : 2 4 5 7 1
Machine B : 3 6 1 4 8
Determine a sequence of these jobs that will minimize the total elapsed time T. Also obtain: i) the minimum elapsed time; and ii) the idle time for each of the machines.
Example 2: Use the graphical method to minimize the time required to process the following jobs on the machines, that is, for each machine specify the job that should be done first. Also calculate the total elapsed time for completing both jobs.
Job 1 Sequence : A B C D E
Time (in hrs) : 6 8 4 12 3
Job 2 Sequence : B C A D E
Time (in hrs) : 10 8 6 4 12

## Slide 67
Example 3-Find the sequence that minimizes the total time required in performing the following jobs on three machines in order ABC. Processing times (in hours) are given in the following table :
Job : 1 2 3 4 5
Machine A : 8 10 6 7 11
Machine B : 5 6 2 3 4
Machine C : 4 9 8 6 5
Example 4- Find solution of Processing 5 Jobs Through 4 Machines Problem
Job | 1 | 2 | 3 | 4 | 5
Machine-1 | 11 | 13 | 9 | 16 | 17
Machine-2 | 4 | 3 | 5 | 2 | 6
Machine-3 | 6 | 7 | 5 | 8 | 4
Machine-4 | 15 | 8 | 13 | 9 | 11

## Slide 68
Thank You